**SPRINT OF BUILDING MAP**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Modules** | **Task** | **Pending task if any** | **Hours for completion** | **Expected date of completion** | **Actual date of completion** | **Reason for deviation** |
| Admin | Add guides |  | 6hrs | 11/03/2019 | 11/03/2019 | Errors in program |
| Hotspot details |  | 6hrs | 14/03/2019 | 16/03/2019 |  |
| View feedback |  | 4hrs | 19/03/2019 | 19/03/2019 |  |
| View visitors’ details |  | 4hrs | 22/03/2019 | 25/03/2019 | Errors in program |
| validation |  | 4hrs | 26/03/2019 | 29/03/2019 | Errors in validation |
| template |  | 6hrs | 30/03/2019 | 01/04/2019 | Errors in template |
| Guides | Set label |  | 6hrs | 02/04/2019 | 03/04/2019 | error |
| View provide help |  | 4hrs | 04/04/2019 | 04/04/2019 |  |
| Send notification |  | 4hrs | 05/04/2019 | 05/04/2019 |  |
| validation |  | 5hrs | 08/04/2019 | 09/04/2019 | Errors in validation |
| template |  | 6hrs | 10/04/2019 | 12/04/2019 | Errors in template |